SVR Community Center Task Force

Minutes

May 3, 2011

The meeting was called to order at 9:05 am at the Town of Star Valley Ranch Town Hall.

Present were: Ed Koch Absent: Alycyn Culbertson

 Kirk Sessions

 Kory Wheeler

 Mike Blackman

 George Toolson

 Bob Byam

Community Participation: J. C. Colley

 Kathy McCann

The meeting began by discussing the status of the grant application duties with the reminder that the submission of the paperwork for the Community Readiness Grant is September 1, 2011.

1. Ed Koch presented his task sheet with deadlines
2. Mike Blackman reviewed his information sheet with completed items and items yet to do. Mike was assigned the duty of contacting the Forest Service to discuss the potential use of the land to the north of the Barn for overflow parking to meet the town requirements for parking spaces. The idea of being able to use the parking area for a staging area in case of a fire was discussed and the potential of using the Barn as a command center was also proposed to be discussed with the Forest Service.

A brief discussion of the need for the lawyers to get together and present the results to date of their past discussions was held.

Kirk mentioned that he had asked Alycyn if she might have time on her way to Mississippi to talk with Elaina and set up a meeting to review and validate the funding opportunities under each of the grants.

Star Valley Ranch Community Center page 2 of 2

Minutes May 3, 2011

The next informational meetings set for May 11 and 14 were discussed. The presentation will be about the same as before and are really for the people who are returning for the summer. The 11th meeting will be at the Town Hall at 7:00 pm and the 14th meeting will be at 11:00 am in the Barn. Mike will give the opening presentation that Alycyn had done. Kirk had asked Myers –Anderson to prepare some elevations vignettes to show the people what the entry and other aspects of the Silo might look like.

Kathy McCann asked about the access from the lounge to the restaurant since in one floor plan no door was represented. We assured her that a door would be available and that the floor plans were more for situation of the various pieces and not final details.

The status of the second survey was discussed and the need to get quick responses in. Kirk checked with the Town Water clerk who confirmed that the surveys had gone out in the water bills. He also said he would have an e-mail sent out from Tallia to encourage people to go to the website to fill out the surveys. Korry will have the task of summarizing the results again.

The meeting was adjourned at 9:50 am.